SWEN 661 — Team 2 Charter

Low Vision Accessibility Customization for Caregivers

Spring 2026  |  University of Maryland Global Campus

1. Team Information

Team Name

Team 2 — Accessible Care

Project Topic

Low Vision Accessibility Customization for Caregivers

Team Members

| Name | Email | GitHub Username | Timezone | OS |
| --- | --- | --- | --- | --- |
| Alex Yom (Team Lead) | alexyom@umgc.edu | alexyommy | ET (UTC-5) | macOS |
| Maurice Hickey | [mauriceemail@umgc.edu] | [TBD] | ET (assumed) | [TBD] |
| Gideon Sarpong | [gideonemail@umgc.edu] | [TBD] | ET (assumed) | [TBD] |

2. Communication Plan

Primary Channel

- GroupMe group chat (Team 2) — daily communication, quick questions, updates

- UMGC email — formal communication and instructor correspondence

- GitHub Issues / Pull Request comments — code-specific discussion

Response Time Expectations

- Weekdays (Mon–Fri): respond within 24 hours

- Weekends: best effort; acknowledge by Sunday evening at latest

- Urgent issues: flag in GroupMe with [URGENT] prefix for faster response

Meeting Schedule

- Weekly team sync: Sundays at 7:00 PM ET (via Zoom or Google Meet)

- Ad hoc meetings scheduled with at least 48 hours notice via GroupMe

- Instructor office hours attended as needed for blockers

Emergency Contact

- If a team member is unreachable for 48+ hours, contact via UMGC email and flag to instructor

3. Roles and Rotation

Role Definitions

- Technical Lead: Coordinates architecture decisions, reviews PRs, resolves technical blockers, ensures coding standards are met

- QA/Testing Lead: Writes and maintains test suites, runs accessibility audits (WAVE, axe, VoiceOver), verifies builds before submission

- Documentation Lead: Maintains README, writes/updates setup instructions, prepares submission documents, tracks assignment requirements

Rotation Schedule

| Weeks | Technical Lead | QA/Testing Lead | Documentation Lead |
| --- | --- | --- | --- |
| Weeks 1–2 | Alex Yom | Maurice Hickey | Gideon Sarpong |
| Weeks 3–4 | Gideon Sarpong | Alex Yom | Maurice Hickey |
| Weeks 5–6 | Maurice Hickey | Gideon Sarpong | Alex Yom |
| Weeks 7–8 | Alex Yom | Maurice Hickey | Gideon Sarpong |
| Weeks 9–10 | Gideon Sarpong | Alex Yom | Maurice Hickey |
| Weeks 11–12 | Maurice Hickey | Gideon Sarpong | Alex Yom |

4. Git Workflow

Branch Naming Convention

- feature/short-description — new features (e.g. feature/low-vision-toggle)

- fix/short-description — bug fixes (e.g. fix/contrast-ratio)

- docs/short-description — documentation updates

- test/short-description — test additions or fixes

Commit Frequency

- Commit after each logical unit of work — do not batch unrelated changes

- Commit messages: imperative tense, under 72 characters (e.g. 'Add font size slider component')

- Minimum one commit per active working session

Pull Request Process

- All work done on feature branches — never commit directly to main

- PR requires at least one team member review and approval before merging

- PR description must include: what changed, how to test it, and any screenshots

- Reviewer has 48 hours to review; author may merge after that if no response

Merge Policy

- Squash and merge preferred to keep main history clean

- Delete branch after merging

- Resolve all merge conflicts before requesting review

5. Work Distribution Philosophy

Fair Division of Work

- Work divided at the start of each assignment based on role rotation and individual strengths

- Each member contributes to coding, testing, and documentation every sprint

- If a member is overloaded, they raise it in the weekly sync and the team rebalances

Code Reviews

- Every PR reviewed by at least one other member — no self-merges

- Reviews focus on: correctness, accessibility compliance, code clarity, test coverage

Ensuring Broad Contribution

- Roles rotate every 2 weeks so everyone experiences all areas

- GitHub contribution graph reviewed at weekly sync to catch imbalances early

6. Decision Making

Major Decisions

- Decisions made by consensus during weekly sync whenever possible

- If consensus is not reached after discussion, majority vote (2 of 3) decides

- Technical architecture decisions documented in a shared decision log in the repo

Handling Disagreements

- Each member presents their reasoning; team discusses trade-offs openly

- If unresolved after two attempts, Technical Lead makes the final call for technical matters

- Non-technical disputes escalated to instructor if unresolved within one week

7. Conflict Resolution

Steps

- Raise the concern directly and respectfully with the team member(s) involved via GroupMe or at the weekly sync

- If unresolved, bring it to the full team at the next weekly sync for group discussion

- If still unresolved after one week, contact the instructor with a summary of the issue

When to Involve the Instructor

- A team member is consistently unresponsive (48+ hours, multiple occurrences)

- Work is not being completed and rebalancing has not resolved it

- A conflict cannot be resolved within the team after good-faith efforts

8. Signatures

By signing below, each team member agrees to uphold the commitments outlined in this charter.

| Name | Signature | Date |
| --- | --- | --- |
| Alex Yom |  |  |
| Maurice Hickey |  |  |
| Gideon Sarpong |  |  |